CS 117: SOFTWARE ENGINEERING

INDIVIDUAL ACCOMPLISHMENT REPORT

| Team Name: | Sched Buddy |
| --- | --- |
| Project Title: | Sched Buddy |
| Name of Member: | Michael Xavier Canonizado |
| Role/Position: | Project Manager and Full-Stack Developer |

- Summary of Work Accomplishments

Fill out the table below by listing all your assigned tasks. Provide brief details of each task, the corresponding output or deliverable, the duration (start date to end date), the actual percentage of accomplishment, and any relevant remarks regarding the status or progress of each task.

| Task | Task Details | Output/Deliverable | Duration [Start Date-End Date] | Actual % Accomplishment | Remarks |
| --- | --- | --- | --- | --- | --- |
| Project Planning | Defined project scope, objectives, milestones, and deliverables | Project Plan | Nov 12 – Dec 18 | 100% | Approved by stakeholders |
| Requirements Gathering | Collected and analyzed system requirements from stakeholders | Software Requirements Specification | Nov 12 – Dec 18 | 100% | Iterated based on feedback |
| Task Breakdown & Scheduling | Created work breakdown structure and timeline | Gantt Chart | Nov 12 – Nov 20 | 100% | Used Agile sprint planning |
| Team Coordination | Assigned tasks and ensured collaboration among members | Task Assignments, Meeting Notes | Nov 12 – Present | 95% | Minor delays in coordination |
| Progress Monitoring | Tracked team performance and task completion | Weekly Status Reports | Nov 12 – Present | 100% | Used tracking tools (Jira) |
| Risk Management | Identified risks and mitigation strategies | N/A | Feb 20 – Feb 25 | 90% | Some risks emerged late |
| System Architecture Design | Designed overall system structure (frontend, backend, database) | Use Case Diagram & Sequence Diagram | December 20 | 100% | Used SPA Architecture |
| Frontend Development | Built UI components and user interfaces | Web Pages / UI Components | December 30 – Present | 70% | In Progress |
| Backend Development | Developed APIs and server-side logic | REST API Endpoints | N/A | 0% | After Frontend Development |

- Problems Encountered and Actions Taken

List the difficulties or problems you encountered while performing your assigned tasks. These may include technical issues, time constraints, or coordination concerns.

| Task | Details of the Problem | Actions Taken / Solution |
| --- | --- | --- |
| Frontend Development | Coupled to the UI/Development, I am currently waiting for the UI developers to complete the UI/UX design | Coordinated with the UI/UX designers |
| Task Breakdown & Scheduling | Miscoordination between group members | Group members agreed upon a fixed day of the week to do the work online via Google meet. |